Deep Learning based Video Colorization

Technical Blueprint Report

Author: Santhi Daggubati

Course: EEE6778 Applied Machine Learning II

GitHub: https://github.com/UF-EEE6778-Fall25/Video-Colorization

- Problem Context and Project Summary:

Color plays a critical role in how humans perceive motion, emotion, and meaning in videos. Yet, a significant amount of visual content such as classic films, surveillance footage, and scientific recordings exists only in grayscale. This lack of color limits both aesthetic appeal and contextual understanding. The goal of this project is to design a deep learning-based video colorization system that can learn spatial and temporal relationships within frames to restore realistic and coherent color across sequences. The system will leverage modern computer vision techniques to analyze motion, texture, and object semantics, ensuring that colors remain consistent from frame to frame.

Beyond restoration, this technology has broad applications in film remastering, media enhancement, cultural preservation, and AI-assisted video editing. The final deliverable will include a Streamlit-based interactive interface where users can upload grayscale videos, generate colorized outputs, compare results side by side, and download the processed videos, all within an intuitive web environment.

- Dataset

  - Source and Type

The project uses the Kinetics-400 dataset curated by DeepMind (Google Research). It consists of short (10-20second) RGB video clips depicting over 400 human actions collected from YouTube. Each video has 25–30 frames per second and varies in resolution around 480p.

2.2 Data Format and Access

- Dataset is available in various versions depending on size: Kinetics 400/600/700 on GitHub. (Location)

- Actual Dataset videos are hosted in AWS S3, and the available GitHub repository provides scripts to download the dataset.

- For this project, only subset of the Kinetics-400 is used. Each video clip in .mp4 format, total of 11,000 videos is going to be used for the model training

- Instructions to download and extract the video clips are provided in the project Git Repository

- Approximately 20–30 GB of total data for 10 subset parts is anticipated for training, depending on the accuracy more data will be added.

A Python script (src/download_kinetics_dataset.py) automates the download and extraction process, ensuring reproducibility and consistent folder structure.

2.3 Preprocessing Challenges

- Handling large, compressed archives and disk space requirements.

- Frame extraction and grayscale conversion for supervised training

- Temporal alignment between consecutive frames for stable colorization.

- Video Resolution/Quality Inconsistency across the dataset

- Planned Architecture

  - Data Flow

Input (Video) Frames Extraction  Frames Resolution Enhancement  Grayscale Conversion of Frames  Model Training  Colorized Frames  Video Reconstruction  Evaluation  Output (Color Video)

3.2 Model Design

- Core architecture: U-Net, GAN

- Temporal component: Transformer block for frame-to-frame color consistency

- Training objective: Predict color channels (a, b) from the grayscale L channel (Lab color space)

- Loss functions:

  - Mean Squared Error (L2)

  - Temporal smoothness loss (adjacent frame consistency)

3.4 Frameworks and Tools

- Deep Learning: PyTorch/TensorFlow (To be decided)

- Data handling: OpenCV, FFmpeg

- Visualization/UI: Streamlit

- Hardware: NVIDIA GPU (L4/B200) on HiPerGator / Kaggle Environment

- User Interface Plan

  - Interface Role

The Streamlit web app acts as a user-facing demo and validation tool. It provides an intuitive interface for non-technical users to upload grayscale videos and view colorized results.

4.2 User Input

- Video file upload (.mp4, .avi)

4.3 Output Display

- Side-by-side video comparison (Grayscale vs. Colorized)

- Downloadable colorized video

- Optional: Frame preview grid for qualitative inspection

4.4 Enhancement of Usability

The interface simplifies experimentation without code. Users can visualize color quality and analyze real-time inference efficiency.

4.4 Mockup Sketch

- Simple Dashboard with Upload button for Video Upload

- Click Inference upon Upload

- Side by side Visualization of Input (Grayscale) and Output Video(Colorized)

- Download Option

- Innovation and Anticipated Challenges

5.1 Innovation

- Integrating temporal modeling for smooth frame-to-frame color transitions

- Using Kinetics-400, a large-scale action dataset, for colorization, unconventional but effective for learning diverse color distributions.

- Increase the quality of the video along with colorization through single click.

- Deploying a full end-to-end web-based inference demo using Streamlit.

5.2 Anticipated Challenges and Mitigation

| S. No | Challenge | Description | Mitigation |
| --- | --- | --- | --- |
| 1 | Large Datasets availability | Downloading and handling large number of videos | Automate extraction, use smaller subsets during training and increase size based on the accuracy of the model |
| 2 | Long training time | CNNs and GANs can take hours to converge on large datasets. | Use GPU acceleration, and batch size tuning |
| 3 | Model instability across frames | Flickering or inconsistent colors between frames | Add temporal consistency loss and smooth transitions |
| 4 | Quality of Input Videos | The user’s input videos can vary in resolution | Adding Video-Super Resolution Step to the pipeline to enhance the quality of the video |
| 5 | Limited qualitative evaluation | Color realism is subjective | Use SSIM/PSNR metrics + visual comparisons |

- Implementation Timeline

| Week | Focus | Description |
| --- | --- | --- |
| Oct 12 – Oct 19 | Data setup & environment, Project Repository Setup | Data setup & environment, GitHub Repo with functional README file |
| Oct 20 – Oct 26 | Frames Extraction | Frames extracted for all 10,000 videos using frames_extraction.py script |
| Oct 26 – Nov 2 | Resolution Enhancement → Grayscale Conversion | Quality of the Frames are enhanced through enhancement.py script and are later converted to grayscale. |
| Oct 26 – Nov 2 | Model Training (Baseline) | Model is trained on grayscale and RGB Images and analyze the training results |
| Nov 9 – Nov 16 | Temporal Consistency & Improved Training | Add video context script to understand the consistency between frames and improve the training |
| Nov 16 – Nov 26 | Inference → Colorized Frames | Analyze the training results of the colored frames |
| Nov 27 – Dec 9 | Video Reconstruction → Evaluation + UI | Construct the frames to Videos and design the UI |

- Responsible AI Reflection

The project adheres to responsible AI practices through:

- Fairness: Dataset limited to general human activity videos; no bias-sensitive categories used.

- Transparency: All scripts, environment files, and setup notebooks are shared publicly.